MAHARASHTRA STATE BOARD OF TECHNICAL EDUCATION

(Autonomous)

──────────────────────────────────────────────────

PROJECT DIARY

Academic Year 2025–2026

──────────────────────────────────────────────────

Project Title

Extra-To-Essential (MealMitra)

A Real-Time Surplus Food Redistribution Platform

──────────────────────────────────────────────────

Program: Diploma in Computer Engineering

Semester: VI (Sixth Semester)

──────────────────────────────────────────────────

Team Members

| Sr. No. | Student Name | Enrollment No. |
| --- | --- | --- |
| 1 | Yash Javanjal | 2200480056 |
| 2 | Tanishq Shivsharan | 2200480139 |
| 3 | Vinayak Sonawane | 2200480149 |
| 4 | Dhaiyrashail Sarwade | 2200480121 |

Project Guide: Prof. ___________________

Department of Computer Engineering

CERTIFICATE

This is to certify that the following students of Sixth Semester Diploma in Computer Engineering have satisfactorily completed the project titled "Extra-To-Essential (MealMitra) — A Real-Time Surplus Food Redistribution Platform" as prescribed by MSBTE for the academic year 2025–2026.

| Sr. No. | Student Name | Enrollment No. |
| --- | --- | --- |
| 1 | Yash Javanjal | 2200480056 |
| 2 | Tanishq Shivsharan | 2200480139 |
| 3 | Vinayak Sonawane | 2200480149 |
| 4 | Dhaiyrashail Sarwade | 2200480121 |

| Project Guide | Head of Department | Principal |
| --- | --- | --- |

Institute Seal

Date: _______________

Place: _______________

# INDEX

| Sr. No. | Content | Page No. |
| --- | --- | --- |
| 1 | Project Proposal / Synopsis |  |
| 2 | Project Objectives |  |
| 3 | Action Plan / Gantt Chart |  |
| 4 | Weekly Activity Log (Weeks 1–16) |  |
| 5 | System Architecture & Design |  |
| 6 | Technology Stack Details |  |
| 7 | Database Schema |  |
| 8 | Key Features & Implementation |  |
| 9 | Testing & Results |  |
| 10 | Conclusion |  |
| 11 | References |  |
| 12 | Resource & Consumable List |  |

# 1. Project Proposal / Synopsis

Project Title:

Extra-To-Essential (MealMitra) — A Real-Time Surplus Food Redistribution Platform

Abstract:

Extra-To-Essential (MealMitra) is a full-stack, real-time web application designed to bridge the gap between surplus food and hunger. India wastes approximately 68.8 million tonnes of food annually while 194.4 million people go hungry daily. This project addresses this critical paradox by creating a technology-driven ecosystem that connects food donors (restaurants, caterers, individuals) with verified NGOs through intelligent geolocation-based matching. The platform provides real-time tracking, live notifications, volunteer coordination, multi-language support, carbon credit tracking, and role-based dashboards — creating a transparent, efficient, and impactful solution for food redistribution.

Problem Statement:

Food waste is one of the most critical challenges of our time. In India, 40% of food is wasted before reaching consumers. Meanwhile, millions of families lack access to nutritious meals daily. Food decomposition in landfills generates methane emissions, accelerating climate change. The core problem is logistical disconnect — donors have surplus food but no efficient way to connect with NGOs who can distribute it. Traditional methods (phone calls, WhatsApp groups, word-of-mouth) are inefficient, untrackable, and unreliable. Extra-To-Essential solves this by automating the entire surplus food rescue cycle — from listing to pickup to delivery — with real-time tracking at every step.

Scope of the Project:

Real-time food donation listing and geolocation-based matching

Four user roles: Donor, NGO, Volunteer, and Admin

Role-based dashboards with complete operational capabilities

Live tracking and Socket.IO-based real-time notifications

Automated email notifications at every stage of the donation lifecycle

Carbon credit tracking and environmental impact visualization

Multi-language support (English, Hindi, Marathi, Kannada, Telugu)

Admin panel for NGO verification and platform governance

Interactive maps for location visualization and tracking

Premium UI with cinematic animations (GSAP, Framer Motion)

# 2. Project Objectives

Reduce food waste by providing a streamlined platform for donors to list surplus food in under 2 minutes.

Connect surplus food with verified NGOs who distribute it to communities in need.

Enable real-time coordination through live tracking, instant notifications, and volunteer management.

Track and visualize environmental impact through carbon credits and impact points.

Ensure transparency and trust through admin-verified NGOs, delivery confirmations, and metrics.

Maximize accessibility through multi-language support covering 5 major Indian languages.

Build a scalable, cloud-based architecture using Supabase and Firebase that can serve any region.

Create a premium user experience with cinematic animations and responsive design.

# 3. Action Plan / Project Timeline

The project was executed over a period of 16 weeks (4 months), divided into the following phases:

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1: Research & Planning | Weeks 1–2 | Problem analysis, technology research, requirement gathering, system design |
| Phase 2: Backend Development | Weeks 3–5 | Database schema, API development, authentication, email service setup |
| Phase 3: Frontend Foundation | Weeks 6–8 | Landing page, authentication UI, navbar, footer, routing setup |
| Phase 4: Dashboard Development | Weeks 9–11 | Donor dashboard, NGO dashboard, admin dashboard, volunteer system |
| Phase 5: Advanced Features | Weeks 12–13 | Carbon wallet, food request system, real-time notifications, maps |
| Phase 6: Polish & Optimize | Weeks 14–15 | GSAP animations, i18n integration, responsive design, performance |
| Phase 7: Testing & Deployment | Week 16 | End-to-end testing, bug fixes, documentation, final deployment |

# 4. Weekly Activity Log

Detailed record of weekly project activities, challenges, and learnings.

## Week 1: Week 1

| Activities Planned | Research food waste statistics in India. Study existing food redistribution platforms. Identify technology stack for the project. |
| --- | --- |
| Activities Executed / Completed | Researched that India wastes 68.8 million tonnes of food annually. Studied platforms like Feeding India, No Food Waste. Finalized React + Node.js + Supabase + Firebase stack. |
| Difficulties / Challenges Faced | Difficulty in choosing between MongoDB and PostgreSQL for the database. |
| Corrective Measures Adopted | Chose Supabase (PostgreSQL) for its built-in real-time capabilities, row-level security, and better relational data handling. |
| Self-Learning / Reflections | Learned about the scale of food waste in India and how technology can bridge the gap between surplus and need. |
| Guide's Remarks & Signature |  |

## Week 2: Week 2

| Activities Planned | Define system architecture and data flow. Create database schema design. Set up project repository and folder structure. |
| --- | --- |
| Activities Executed / Completed | Designed complete system architecture with 4 user roles. Created database schema with tables: profiles, donor_profiles, ngo_profiles, food_listings, claims, deliveries, volunteers. Initialized Git repository and project structure. |
| Difficulties / Challenges Faced | Designing relationships between donors, NGOs, volunteers, and food listings was complex. |
| Corrective Measures Adopted | Used ER diagrams to visualize relationships. Implemented foreign keys and junction tables for many-to-many relationships. |
| Self-Learning / Reflections | Learned about database normalization and the importance of planning schema before coding. |
| Guide's Remarks & Signature |  |

## Week 3: Week 3

| Activities Planned | Set up backend server with Express. Configure Firebase Admin SDK. Configure Supabase connection. |
| --- | --- |
| Activities Executed / Completed | Created Express 5 server with middleware (CORS, JSON parsing, logging). Integrated Firebase Admin SDK for server-side token verification. Connected to Supabase using service role key. Created health check and root endpoints. |
| Difficulties / Challenges Faced | Firebase private key formatting issues in .env file. |
| Corrective Measures Adopted | Used multi-line environment variable handling and proper escaping for the private key. |
| Self-Learning / Reflections | Learned about Express 5 middleware patterns and Firebase Admin SDK initialization. |
| Guide's Remarks & Signature |  |

## Week 4: Week 4

| Activities Planned | Implement authentication routes (register, login, verify). Create role-based middleware. Build user profile management APIs. |
| --- | --- |
| Activities Executed / Completed | Built /api/auth routes with register, login, and token verification. Created authMiddleware.js for JWT verification on protected routes. Implemented role-based access control (donor, ngo, admin, volunteer). Built donor and NGO profile CRUD operations. |
| Difficulties / Challenges Faced | Handling token refresh and expired tokens gracefully. |
| Corrective Measures Adopted | Implemented token refresh endpoint and clear error messages for expired sessions. |
| Self-Learning / Reflections | Learned about JWT-based authentication flow and middleware chaining in Express. |
| Guide's Remarks & Signature |  |

## Week 5: Week 5

| Activities Planned | Build food listing CRUD APIs. Implement claims and delivery tracking routes. Set up email notification service. |
| --- | --- |
| Activities Executed / Completed | Created /api/listings with full CRUD operations. Built /api/claims for NGO claiming functionality. Implemented /api/deliveries for delivery status tracking. Set up Nodemailer with Gmail SMTP for email notifications. Created 6 professional HTML email templates. |
| Difficulties / Challenges Faced | Email delivery was being blocked by Gmail security settings. |
| Corrective Measures Adopted | Generated App-Specific Password in Google Account settings and used it instead of the regular password. |
| Self-Learning / Reflections | Learned about Nodemailer configuration, HTML email templates, and SMTP authentication. |
| Guide's Remarks & Signature |  |

## Week 6: Week 6

| Activities Planned | Initialize React frontend with Vite. Build landing page layout. Create Navbar and Footer components. |
| --- | --- |
| Activities Executed / Completed | Initialized React 19 project with Vite 7. Built the cinematic landing page with Hero section. Created responsive Navbar with transparent-to-solid scroll effect. Built Footer with links, social media, and branding. Implemented Lenis for smooth scrolling. |
| Difficulties / Challenges Faced | Lenis smooth scrolling conflicting with dashboard internal scrolling. |
| Corrective Measures Adopted | Implemented conditional Lenis — enabled on landing pages, disabled on dashboard routes. |
| Self-Learning / Reflections | Learned about Vite project setup, Lenis smooth scrolling, and conditional library loading. |
| Guide's Remarks & Signature |  |

## Week 7: Week 7

| Activities Planned | Build Hero section with animations. Create LiveDashboard statistics section. Build Workflow (How It Works) section. |
| --- | --- |
| Activities Executed / Completed | Created Hero section with GSAP word-by-word text reveal animation. Added magnetic button hover effects. Built LiveDashboard with animated counter cards fetching real API data. Created Workflow section showing 5-step donation flow with connector lines. |
| Difficulties / Challenges Faced | GSAP ScrollTrigger timing issues with Lenis scroll events. |
| Corrective Measures Adopted | Integrated Lenis scroll updates with GSAP ScrollTrigger.update() for synchronized animations. |
| Self-Learning / Reflections | Learned about GSAP timeline animations, ScrollTrigger, and integrating custom scroll libraries. |
| Guide's Remarks & Signature |  |

## Week 8: Week 8

| Activities Planned | Build Authentication UI (Login/Register page). Implement Firebase client-side auth. Create ProtectedRoute component. |
| --- | --- |
| Activities Executed / Completed | Built AuthPage with dual-panel login/register forms. Integrated Firebase Authentication for email/password auth. Created AuthContext for global auth state management. Built ProtectedRoute component with role-based redirection. Implemented CinematicPreloader with animated page transitions. |
| Difficulties / Challenges Faced | Managing auth state across page refreshes and multiple tabs. |
| Corrective Measures Adopted | Used AuthContext with useEffect for token persistence and session verification on mount. |
| Self-Learning / Reflections | Learned about React Context for global state, Firebase client SDK, and protected routing patterns. |
| Guide's Remarks & Signature |  |

## Week 9: Week 9

| Activities Planned | Build Donor Dashboard layout. Create DonationForm with map integration. Build StatCards and ActiveTable components. |
| --- | --- |
| Activities Executed / Completed | Built complete Donor Dashboard with sidebar navigation. Created DonationForm with food type, quantity, expiry time fields. Integrated Leaflet map for pickup location selection. Built StatCards showing total, active, and completed donations. Created ActiveTable with real-time status badges. |
| Difficulties / Challenges Faced | Leaflet map not rendering correctly inside React components. |
| Corrective Measures Adopted | Used useEffect for map initialization and cleanup. Fixed CSS conflicts with map container sizing. |
| Self-Learning / Reflections | Learned about Leaflet integration in React, map event handling, and marker customization. |
| Guide's Remarks & Signature |  |

## Week 10: Week 10

| Activities Planned | Build NGO Dashboard with all views. Implement volunteer management system. Create real-time notification system. |
| --- | --- |
| Activities Executed / Completed | Built NGO Dashboard with 7 main views (Overview, Incoming, Pickups, Volunteers, Map, Activity, Food Request). Created VolunteerManager for adding/editing/assigning volunteers. Implemented Socket.IO for real-time new donation notifications. Built NotificationToast component with auto-dismiss. |
| Difficulties / Challenges Faced | Managing complex state across multiple NGO dashboard views. |
| Corrective Measures Adopted | Created NGOContext provider to centralize dashboard state and API calls. |
| Self-Learning / Reflections | Learned about Socket.IO client integration, context-based state management, and real-time data patterns. |
| Guide's Remarks & Signature |  |

## Week 11: Week 11

| Activities Planned | Build Admin Dashboard. Implement NGO verification workflow. Create platform monitoring tools. |
| --- | --- |
| Activities Executed / Completed | Built Admin Dashboard with 8 management panels. Implemented NGO verification (approve/reject) workflow. Created DonationMonitor for tracking all platform donations. Built DonorManagement and VolunteerNetwork panels. Created SystemLogs viewer and AlertCenter. Built MapControl for centralized platform map view. |
| Difficulties / Challenges Faced | Admin dashboard needed to aggregate data from multiple API endpoints efficiently. |
| Corrective Measures Adopted | Implemented batch API calls with Promise.allSettled for fault-tolerant data loading. |
| Self-Learning / Reflections | Learned about admin panel design patterns, data aggregation, and fault-tolerant API calling. |
| Guide's Remarks & Signature |  |

## Week 12: Week 12

| Activities Planned | Implement Carbon Wallet feature. Build impact points and carbon credit system. Create conversion animation. |
| --- | --- |
| Activities Executed / Completed | Built CarbonWallet component with Impact Points arc gauge and Carbon Credits display. Implemented impact points calculation: every delivery earns points based on food quantity. Created carbon credit conversion logic: 100 impact points = 1 Carbon Credit. Built cinematic CarbonConversionAnimation with GSAP. Integrated Carbon Wallet into both Donor and NGO dashboards. |
| Difficulties / Challenges Faced | Synchronizing real-time impact point updates with animated counter displays. |
| Corrective Measures Adopted | Used useRef to track previous values and trigger animations only on actual changes. |
| Self-Learning / Reflections | Learned about SVG arc gauges, GSAP-powered counting animations, and state-driven animation triggers. |
| Guide's Remarks & Signature |  |

## Week 13: Week 13

| Activities Planned | Implement geolocation matching service. Build geocoding routes. Create food request system. |
| --- | --- |
| Activities Executed / Completed | Built geoMatchService with Haversine distance calculation. Created /api/geocode routes for forward and reverse geocoding. Implemented FoodRequest component for NGOs to search donor inventory. Added distance display on incoming donations sorted by proximity. |
| Difficulties / Challenges Faced | Accuracy of distance calculation for nearby locations. |
| Corrective Measures Adopted | Used the Haversine formula which accounts for Earth's curvature. Validated with Google Maps distances. |
| Self-Learning / Reflections | Learned about the Haversine formula, geocoding APIs, and spatial data handling. |
| Guide's Remarks & Signature |  |

## Week 14: Week 14

| Activities Planned | Add multi-language support (i18n). Translate all UI content. Build LanguageSwitcher component. |
| --- | --- |
| Activities Executed / Completed | Integrated i18next and react-i18next for internationalization. Created translation JSON files for 5 languages: English, Hindi, Marathi, Kannada, Telugu. Built LanguageSwitcher dropdown in the Navbar. Translated all dashboard labels, buttons, messages, and error texts. |
| Difficulties / Challenges Faced | Managing large translation files and ensuring consistency across languages. |
| Corrective Measures Adopted | Organized translations by namespace (common, dashboard) and used fallback keys for missing translations. |
| Self-Learning / Reflections | Learned about i18n best practices, namespace organization, and RTL/LTR language considerations. |
| Guide's Remarks & Signature |  |

## Week 15: Week 15

| Activities Planned | Polish UI with animations. Make all pages responsive. Optimize performance. |
| --- | --- |
| Activities Executed / Completed | Added GSAP animations across all landing page sections. Implemented Framer Motion transitions for dashboard view switching. Made all dashboards fully responsive for mobile, tablet, and desktop. Built ImpactSection with masonry image gallery. Created BlogSection and ImpactStories page. Optimized bundle size and lazy-loaded heavy components. |
| Difficulties / Challenges Faced | Dashboard sidebar overlapping content on mobile devices. |
| Corrective Measures Adopted | Implemented collapsible sidebar with mobile hamburger menu and backdrop overlay. |
| Self-Learning / Reflections | Learned about responsive design patterns for complex dashboards and mobile-first CSS approaches. |
| Guide's Remarks & Signature |  |

## Week 16: Week 16

| Activities Planned | End-to-end testing of all features. Fix bugs and edge cases. Write documentation and prepare final submission. |
| --- | --- |
| Activities Executed / Completed | Tested complete donation flow: listing → notification → claim → volunteer → delivery → impact. Tested email delivery for all 6 notification types. Verified multi-language switching across all pages. Tested authentication flow including token refresh. Fixed edge cases in volunteer assignment and delivery tracking. Wrote comprehensive README documentation. Prepared project diary and final report. |
| Difficulties / Challenges Faced | Some race conditions in real-time socket events when multiple users interact simultaneously. |
| Corrective Measures Adopted | Added event de-duplication and optimistic UI updates to handle concurrent operations gracefully. |
| Self-Learning / Reflections | Learned about end-to-end testing strategies, race condition debugging, and project documentation best practices. |
| Guide's Remarks & Signature |  |

# 5. System Architecture & Design

System Architecture Overview:

Extra-To-Essential follows a client-server architecture with the following layers:

Presentation Layer — Frontend Layer:

React 19 single-page application built with Vite, providing role-based dashboards for Donors, NGOs, Volunteers, and Admins.

API Layer — Backend Layer:

Node.js with Express 5 RESTful API server handling business logic, authentication, and data processing.

Communication Layer — Real-Time Layer:

Socket.IO server providing bidirectional real-time communication for live notifications and status updates.

Data Layer — Database Layer:

Supabase (PostgreSQL) for persistent data storage with real-time subscriptions.

Security Layer — Auth Layer:

Firebase Authentication for user identity management with JWT token verification.

Notification Layer — Email Service:

Nodemailer with SMTP for automated email notifications with HTML templates.

System Workflow Diagram:

Donor → Creates Listing → Platform Notifies Nearby NGOs → NGO Accepts → Volunteer Assigned → Pickup → Delivery → Impact Tracked → Carbon Credits Awarded

Data Flow:

1. User authenticates via Firebase → Token sent to backend → Verified by middleware

2. Donor creates listing → API stores in Supabase → Socket.IO broadcasts to nearby NGOs

3. NGO claims listing → Email sent to donor → Volunteer assigned → Delivery tracked

4. Delivery confirmed → Impact calculated → Carbon credits updated in real-time

# 6. Technology Stack Details

Frontend Technologies:

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 19.2.4 | UI component framework |
| Vite | 7.3.1 | Build tool and dev server |
| React Router | 7.13.1 | Client-side routing |
| GSAP | 3.14.2 | Professional animations |
| Framer Motion | 12.34.3 | React component transitions |
| Leaflet | 1.9.4 | Interactive maps |
| Socket.IO Client | 4.8.3 | Real-time communication |
| Supabase Client | 2.97.0 | Database queries |
| i18next | 23.16.8 | Multi-language support |
| Lucide React | 0.564.0 | Icon library |
| Lenis | 1.3.17 | Smooth scrolling |

Backend Technologies:

| Technology | Version | Purpose |
| --- | --- | --- |
| Node.js | 22.22.1 | Server-side JavaScript runtime |
| Express | 5.2.1 | Web framework for REST APIs |
| Socket.IO | 4.8.1 | Real-time event engine |
| Firebase Admin | 13.7.0 | Server-side authentication |
| Supabase | 2.99.0 | PostgreSQL database client |
| Nodemailer | 8.0.2 | Email notification service |
| CORS | 2.8.6 | Cross-origin resource sharing |

# 7. Database Schema

The application uses Supabase (PostgreSQL) as its primary database. Below are the key tables:

| Table Name | Description | Key Columns |
| --- | --- | --- |
| profiles | User identity and role data | id, full_name, email, phone, role, organization_name |
| donor_profiles | Extended donor information | id, user_id, organization_name, address, latitude, longitude |
| ngo_profiles | NGO organization details | id, user_id, ngo_name, contact_person, registration_no, verified |
| food_listings | Food donation listings | id, donor_id, food_type, quantity_kg, expiry_time, status, lat, lng |
| claims | NGO claims on listings | id, listing_id, ngo_id, volunteer_id, status, claimed_at |
| deliveries | Delivery tracking records | id, claim_id, status, picked_up_at, delivered_at |
| volunteers | Volunteer registry under NGOs | id, ngo_id, name, email, phone, is_available |
| impact_metrics | Impact calculation records | id, user_id, food_saved_kg, meals_provided, co2_saved_kg |

# 8. Key Features & Implementation Details

● Real-Time Communication (Socket.IO)

Live donation status updates pushed to all stakeholders instantly. New donation notifications appear as bell alerts on the NGO dashboard. Room-based socket architecture enables targeted notifications without broadcasting to all users.

● Geolocation-Based Matching

Donors mark their exact pickup location on an interactive Leaflet map. The system calculates distance between donors and NGOs using the Haversine formula. NGOs see donations sorted by proximity with distance displayed in kilometers.

● NGO Verification System

NGOs must register with organization details, registration number, and contact person. Admin reviews and approves/rejects applications. Only verified NGOs can browse and accept donations, ensuring trust.

● Multi-Channel Notifications

Real-time push notifications via Socket.IO for instant alerts. Automated email notifications via Nodemailer with professional HTML templates at every stage — welcome emails, listing notifications, claim confirmations, delivery alerts, and completion summaries.

● Carbon Wallet & Impact Tracking

Impact Points System — earn points for every successful donation cycle. 100 Impact Points = 1 Carbon Credit. Animated arc gauge and progress bar show real-time progress. Cinematic GSAP conversion animation plays when the threshold is crossed.

● Multi-Language Support (i18n)

Full internationalization using i18next supporting 5 languages: English, Hindi, Marathi, Kannada, and Telugu. Language switcher in the navbar updates all UI content instantly. Translation files organized by namespace.

● Premium UI & Animations

GSAP-powered cinematic page preloader, scroll-triggered section animations, magnetic button hover effects, and parallax scrolling. Framer Motion for smooth React component transitions. Lenis for buttery smooth page scrolling.

● Role-Based Dashboards

Four dedicated dashboards for Donor, NGO, Volunteer, and Admin roles. Each dashboard provides role-specific functionality, navigation, and data views. Protected by authentication middleware with role-based access control.

# 9. Testing & Results

Testing Approach:

The project was tested using manual end-to-end testing across all user roles and workflows. Each feature was verified independently and as part of the complete donation lifecycle.

| Test Case | Description | Status |
| --- | --- | --- |
| User Registration | Register as Donor and NGO with valid credentials | ✅ Pass |
| User Login | Login with email/password, token generation | ✅ Pass |
| Create Listing | Donor creates food listing with map location | ✅ Pass |
| Real-Time Notification | NGO receives notification when nearby listing created | ✅ Pass |
| NGO Claims Listing | NGO accepts a food listing, donor notified via email | ✅ Pass |
| Volunteer Assignment | NGO assigns volunteer to claimed listing | ✅ Pass |
| Delivery Tracking | Status updates: picked_up → in_transit → delivered | ✅ Pass |
| Email Notifications | All 6 email templates sent correctly | ✅ Pass |
| Carbon Wallet | Impact points accumulate, carbon credit conversion works | ✅ Pass |
| Multi-Language | Language switching updates all UI content | ✅ Pass |
| Admin Verification | Admin approves/rejects NGO applications | ✅ Pass |
| Responsive Design | All dashboards work on mobile, tablet, desktop | ✅ Pass |
| Map Integration | Leaflet maps render correctly with markers | ✅ Pass |
| Authentication Guard | Protected routes redirect unauthorized users | ✅ Pass |

Results:

All major features passed testing successfully. The platform handles the complete donation lifecycle from listing creation to delivery confirmation with real-time updates across all stakeholders. Email notifications are delivered reliably, and the multi-language feature works seamlessly across all 5 supported languages.

# 10. Conclusion

Extra-To-Essential (MealMitra) successfully demonstrates how modern web technologies can be leveraged to address the critical problem of food waste and hunger. The platform provides a comprehensive, real-time solution that connects food donors with verified NGOs through intelligent geolocation-based matching, automated notifications, and transparent tracking.

Key achievements of this project include:

Built a full-stack application with React 19, Node.js, Express 5, Supabase, and Firebase.

Implemented real-time communication using Socket.IO for instant notifications across all users.

Created four role-based dashboards (Donor, NGO, Admin, Volunteer) with complete functionality.

Developed a Carbon Wallet system with impact points and carbon credit conversion.

Added multi-language support covering 5 Indian languages for wider accessibility.

Designed 6 professional HTML email templates for automated notifications.

Built premium UI with GSAP animations, Framer Motion transitions, and Lenis smooth scrolling.

Integrated Leaflet maps for interactive location visualization and geolocation matching.

The project has significant potential for future enhancements including mobile app development, AI-based demand prediction, blockchain-based carbon credit verification, integration with government food safety databases, and expansion to include other essential items beyond food.

Future Scope:

Mobile application (React Native / Flutter) for donors and volunteers

AI/ML-based food demand prediction for optimized matching

Blockchain integration for verified carbon credit trading

QR code-based donation tracking for physical verification

Integration with government PDS (Public Distribution System) databases

Analytics dashboard with predictive insights and trend analysis

# 11. References

[1] React Official Documentation — https://react.dev/

[2] Node.js Documentation — https://nodejs.org/docs/

[3] Express.js Documentation — https://expressjs.com/

[4] Socket.IO Documentation — https://socket.io/docs/

[5] Firebase Documentation — https://firebase.google.com/docs/

[6] Supabase Documentation — https://supabase.com/docs/

[7] Leaflet Documentation — https://leafletjs.com/reference.html

[8] GSAP (GreenSock) Documentation — https://greensock.com/docs/

[9] Framer Motion Documentation — https://www.framer.com/motion/

[10] i18next Documentation — https://www.i18next.com/

[11] Nodemailer Documentation — https://nodemailer.com/about/

[12] Vite Documentation — https://vitejs.dev/

[13] Food Wastage in India — Ministry of Agriculture and Farmers Welfare reports

[14] UN SDG Goal 12: Responsible Consumption and Production

[15] Haversine Formula — Geographic distance calculation — Wikipedia

# 12. Resource & Consumable List

Software Resources:

| Resource | Specification | Purpose |
| --- | --- | --- |
| VS Code | Latest | Code editor / IDE |
| Node.js | v22.22.1 | JavaScript runtime |
| npm | v10+ | Package manager |
| Git | Latest | Version control |
| Google Chrome | Latest | Testing and debugging |
| Postman | Latest | API testing |
| Firebase Console | Cloud | Authentication setup |
| Supabase Dashboard | Cloud | Database management |

Hardware Resources:

| Resource | Specification |
| --- | --- |
| Laptop / Desktop | Intel i5 / Ryzen 5 or higher, 8GB+ RAM |
| Internet Connection | Broadband with stable connectivity |
| Operating System | Windows 10/11 / macOS / Linux |